APPENDIX 1

Property & Maintenance Committee – January 2017

List of outstanding maintenance issues (non-Council-owned land/assets):

| Issue | Responsible Agency | Date advised | Done √ |
| --- | --- | --- | --- |
| Drainage: |  |  |  |
| Stone gatepost in beck by primary school | BMDC (to enforce removal by landowner) (NB resident’s offer to remove, subject to permission from BMDC) | 24/3; 9/6; 7/7; 27/7 | √ |
| Blockages in stream by North St/Church St | BMDC | 24/3; 9/6; 7/7; 27/7; to be inspected 11/9; re-reported 22/9; chased 28/11 |  |
| Silting up in Town Beck | EA | 24/3; 9/6; 27/7 | √ |
| Filled in ditch at Long Riddings nr Chapel St | Property owner |  |  |
| Blocked beck at top of Southfield Terrace | BMDC | 24/3; 9/6; 7/7 | √ |
| Blocked beck on Skipton Rd (next to BT station) | BMDC | 24/3; 9/6; 7/7 | √ |
| Hole in stone wall of back beck by school | BMDC | 22/9; chased 28/11 |  |
| Bridge by car park off Main St by TP books | BMDC | 22/9; chased 28/11 | √ |
| Structures: |  |  |  |
| Fencing by old school site | BMDC | 3/11 |  |
| Fencing of field at Marchup | Landowner (Adam P) | Agd 7/16, chased 3/11/16 |  |
| Fencing on Bark Lane by display board | BMDC | 9/6 | √ |
| Gate at Bolton Rd bridge | BMDC (PH offered to repair) |  |  |
| Link chain fence post at Green | BMDC | 13/1 |  |
| Street furniture: |  |  |  |
| Picnic bench – recreation grd | BMDC | 9/6 |  |
| Noticeboard on Bark Lane | Civic Soc | 9/6 |  |
| Flashing speed sign outside Coop | BMDC | 29/7; 27/10 |  |
| Faulty street light on Moor Lane | BMDC | 8/9 |  |
| 2 lights out on Moor Lane | BMDC | 9/12 |  |
| Street light on Main St | BMDC (DB to report) |  |  |
| Paths and road surfaces: |  |  |  |
| Pothole outside Coop | BMDC | 9/6 | √ |
| MUGA surface | Civic Soc | 9/6 | √ |
| Pothole by Crown on Bolton Rd | BMDC | 7/7 |  |
| Pothole – Main St nr trough | BMDC | 13/1 |  |
| Pothole – Back Beck Lane by lamp post 12 | BMDC | 13/1 |  |
| Pothole – Station Rd by jct with W Croft | BMDC | 13/1 |  |
| Pothole – bus stop opposite Church St | BMDC | 13/1 |  |
| Pavement nr St Michael’s Way | BMDC | 27/6 |  |
| Street Signs: |  |  |  |
| Church St | BMDC | 9/6 |  |
| Outside 78 Main St | BMDC | 9/6 |  |
| Trees: |  |  |  |
| Ash tree by bowling green | BMDC | Before 6/7 (by Lengthsman) |  |
| Tree by book shop | BMDC (PH offered to remove) |  |  |
| Hedges on Old Rd | BMDC (followed up by District Cllr Rickard, and again on 24 /8/16) | After CL mtg on 15/6 |  |
| Trees overhanging Newtown allotments | Resident |  |  |