APPENDIX 2
Property & Maintenance Committee – Meeting on 28 July 2016
List of outstanding maintenance issues (Council-owned land/assets) for action (minor repairs):

Issue	Comment	Work to be carried out by	Done √
Trees:
Various locations – to be removed/trimmed subject to planning permission being granted	Application made Chased 6/6; revised appl with map sent 13/7	Cllrs

Footpaths:
To MUGA	Minor repair	Lengthsman	√

Street furniture:
Benches – Stamp Hill and Newtown allotment sites	Need repainting	Allotment Mgr	√
Seats – various locations	Re-varnish/paint	Cllr Hindle	2 √ to date

Paths and road surfaces:
George St	Paving repair	Lengthsman, subject to Cl approval of exps.	√

Walls:
At Hen Pen	To be repointed	Cllr Hindle

Buildings:
Scout Hut guttering	Scouts	9/6	√
Bowling Green pavilion – / Loose gate / Gaps in hedge (used by cyclists onto green) / Trees close to electric cabling / Flagstones cracked	Bowling Green	9/6 (BMDC responsible for maintenance)