APPENDIX 1
Property & Maintenance Committee – 6 July 2016
List of outstanding maintenance issues (non-Council-owned land/assets):
Issue	Responsible Agency	Date advised	Done √
Drainage:
Stone gatepost in beck by primary school	BMDC (to enforce removal by landowner) / (NB resident’s offer to remove, subject to permission from BMDC)	24/3; 9/6; 7/7
Blockages in stream by North St/Church St	BMDC	24/3; 9/6; 7/7
Silting up in Town Beck	EA	24/3; 9/6
Filled in ditch at Long Riddings nr Chapel St	Property owner
Blocked beck at top of Southfield Terrace	BMDC	24/3; 9/6; 7/7
Blocked beck on Skipton Rd (next to BT station)	BMDC / (NB residents’ offer to clear, subject to BMDC permission)	24/3; 9/6; 7/7

Structures:

Fencing on Bark Lane by display board	BMDC	9/6

Street furniture:
Picnic bench – recreation grd	BMDC	9/6
Noticeboard on Bark Lane	Civic Soc	9/6

Paths and road surfaces:
Pothole outside Coop	BMDC	9/6
MUGA surface	Civic Soc	9/6	√
Pothole by Crown on Bolton Rd	BMDC	7/7
Pavement nr St Michael’s Way	BMDC	27/6
Street Signs:
Church St	BMDC	9/6
Outside 78 Main St	BMDC	9/6

Trees:
Ash tree by bowling green	BMDC	Before 6/7 (by Lengthsman)
Hedges on Old Rd	BMDC (being followed up by District Cllr Rickard)	After CL mtg on 15/6